PILLAR 1: DELIVERY & EXECUTION EXCELLENCE

Objective: Measures the operational discipline and predictability of program delivery across the AI Center of Excellence (CoE) portfolio, forming the foundation of stakeholder trust.

Maturity Context: Delivery cadences, estimation models, and reporting templates are new. Foundation-phase targets prioritize accurate baselining over hitting mature benchmarks.

| KPI Metric | What It Measures | Data Source | Foundation (M1–3) | Growth (M4–9) | Steady State (M10+) | Frequency |
| --- | --- | --- | --- | --- | --- | --- |
| % Projects Delivered on Time | Agreed deliverables are completed within the committed timeline (% Completed against set deadline) | MS Excel | Track & report only; no formal target while estimation baselines are established | ≥ 75%, ±10% timeline tolerance | ≥ 90% | Monthly |
| Sprint Velocity Achievement | How much of the work planned for a sprint/release was completed. (measured against total sprints during the measured timeframe) | MS Excel | Calibration only; establish velocity baseline across first 3–4 sprints | ≥ 70% | ≥ 85% | Per Sprint |
| Milestone Completion Rate | Percentage of program milestones achieved on the agreed date across the portfolio. | Program milestone tracker / roadmap | Track & report only; first portfolio roadmap and milestones being defined | ≥ 80% | ≥ 95% | Monthly |
| Defect Leakage Rate | Production defects as a percentage of total defects; measures Quality Assurance (QA) and release-gate effectiveness. | QA/defect tracker + production incident log | ≤ 15% while test strategy and release-gate process are stood up | ≤ 10% | ≤ 5% | Per Release |

| KPI | What good looks like |
| --- | --- |
| On-Time Delivery | Commitments are delivered within the agreed timeline |
| Delivery Quality | Deliverables meet agreed quality and acceptance criteria |
| First-Time-Right | Minimal significant rework after delivery |
| Issue Resolution | Delivery issues are addressed within agreed timelines |
| Stakeholder Satisfaction | Stakeholders are satisfied with both the outcome and delivery experience |

PILLAR 2: AI SOLUTION DEVELOPMENT

Objective: Measures technical throughput and engineering quality of AI solutions, from model performance to production reliability.

Maturity Context: Development work started approximately 6 weeks ago. No solution has reached production yet, so Foundation-phase targets focus on establishing Machine Learning Operations (MLOps) foundations, governance, and the first Proof-of-Concepts (PoCs) before scaling delivery throughput.

| KPI Metric | What It Measures | Data Source | Foundation (M1–3) | Growth (M4–9) | Steady State (M10+) | Frequency |
| --- | --- | --- | --- | --- | --- | --- |
| AI Solutions Delivered to Production | Count of Artificial Intelligence (AI)/Machine Learning (ML) solutions or agentic workflows successfully deployed and adopted in production. | Deployment/release register; production environment inventory | 0 in production expected; 1–2 PoCs/pilots in build in non-production environments | First solution live in production; 2–3 more in active build | 2–4 per quarter; recalibrate to actual team capacity | Quarterly |
| Model Accuracy & Performance Targets Achieved | Percentage of deployed models meeting predefined accuracy, precision/recall, or latency Service-Level Agreements (SLAs). | Model evaluation reports / MLOps monitoring dashboard | Define acceptance criteria and baseline metrics per use case; no target yet | ≥ 75% of models meeting defined SLA | ≥ 90% | Quarterly / at each model release |
| Reusable Components / Frameworks Created | Number of reusable accelerators, libraries, or reference architectures published for CoE-wide reuse. | Internal component/accelerator repository (Git, CoE knowledge base) | Stand up 1 foundational asset: core MLOps/agent scaffolding and coding standards | ≥ 1 per quarter | ≥ 2 per quarter | Quarterly |

| KPI | What good looks like |
| --- | --- |
| Solution Effectiveness | AI successfully performs the intended business task |
| AI Output Quality | Outputs are accurate, relevant and usable |
| User Adoption | Target users actively use the solution |
| Efficiency Gain | Solution reduces manual effort or turnaround time |
| Solution Reliability | Solution performs consistently without frequent failures |

PILLAR 3: INNOVATION & TEAM LEADERSHIP

Objective: Measures contribution to the CoE's innovation pipeline and the growth of team capability and stakeholder relationships.

Maturity Context: With the newly formed team, early emphasis is on building the opportunity pipeline, completing the skills baseline, and establishing stakeholder trust. Conversion and engagement targets scale as relationships and PoC volume mature.

| KPI Metric | What It Measures | Data Source | Foundation (M1–3) | Growth (M4–9) | Steady State (M10+) | Frequency |
| --- | --- | --- | --- | --- | --- | --- |
| New AI Use Cases Identified | Qualified opportunities identified and added to the AI CoE pipeline/backlog. | CoE opportunity backlog / intake log | ≥ 2 per quarter via discovery workshops & stakeholder interviews | ≥ 3 per quarter | ≥ 4 per quarter | Quarterly |
| Proof-of-Concepts Converted to Production | Conversion rate of validated PoCs into funded, production-grade initiatives. | PoC/pipeline tracker | Not applicable; first PoCs still in progress. Define PoC governance/exit criteria | ≥ 25% | ≥ 40% | Quarterly |
| Knowledge-Sharing Sessions Conducted | Internal enablement sessions, brown-bags, or CoE guild talks delivered. | CoE enablement calendar / session log | ≥ 1 per month, focused on onboarding & foundational AI literacy | ≥ 1 per month | ≥ 1–2 per month | Monthly |
| Team Mentoring & Capability Development | Structured mentoring hours and skill-development milestones completed for team members. | Individual Development Plans (IDPs) / mentoring log | Complete skills baseline assessment & draft IDPs for all team members | ≥ 75% plan completion | ≥ 90% plan completion | Quarterly |

| KPI | What good looks like |
| --- | --- |
| Innovation Impact | New ideas result in meaningful improvements |
| Ideas to Implementation | Good ideas are converted into practical solutions |
| Team Capability Development | Team members continuously build skills and take on more responsibility |
| Knowledge Sharing | Knowledge and best practices are actively shared across the team |
| Team Leadership & Collaboration | Team works effectively, takes ownership and collaborates well |